* Version 1
  + Customers
    - Register and Log In T8E-1
      * Self-Register T8SR-1(T=Team, 8=Group Num, S=Story R=Reg.)
        + A Register Feature is a Must Have Feature
        + The Estimated Effort is 3 days
        + Self-registration is a functional requirement.
        + A process that allows users to create their own accounts on a website or application
      * Login T8SR-2
        + A login feature is a Must Have feature
        + The estimated effort for a 4-person team to implement a self-register feature is 4 days to a week
        + The system must allow users to authenticate using a username and password. So, it is functional feature
        + allows users to access a secure system or application by entering their username and password.
      * Username and password verification T8SR-3
        + Username and password verification is a Must Have priority for any website
        + The estimated Effort is 1 Day
        + This is a functional feature
        + The process of comparing a user's entered username and password against the credentials stored in a database.
    - Main Page T8E-2
      * Inventory/Book Search and Matching T8SM-1
        + This is a Must have feature for our customer
        + The estimated effort could be as high as 2 days.
        + This is a Functional Feature
        + a process of finding items in an inventory database based on a description or name of the item.
      * Show Inventory T8SM-2
        + This is a must have feature
        + The Estimated effort will take 3 days
        + This is a functional Feature
        + Users must see Inventory from highest to lowest And Inventory that match If Searched
    - Shopping cart And Pay Now T8E-3
      * Pay Now UI T8SP-1
        + This is a must have feature
        + The Estimated effort to write a standard payment and process system should take 1 day
        + This feature is a functional feature
        + Will acquire customer Card Information, Shipping Speed, Address and Phone Number Then will move to Complete Order Ui
      * Delete Book from Cart T8SP-2
        + This is a must have Feature
        + The estimated effort is 2 days for this feature
        + This is a functional feature
        + feature allows customers to remove books from their shopping cart at any time before checkout.
      * Remove User from Cart T8SP-3
        + This is a must have feature
        + The estimated effort is 4 days
        + This is a functional feature
        + Must have a checkout button cannot click it, if it’s empty’s do not open. If they remove all items in the cart, Kick customers back to the home screen
* Complete Order T8E-4
  + - * Make a complete order Button T8SC-1.
        + This is a must have feature
        + The estimated effort for this feature is 4 to 5 days
        + This is a functional feature
        + Customer hit complete order show them and give them their receipt and Take items out of inventory and charge their card (By their Last Four Card Digits and Shipping address)
      * Didn’t Complete the order T8SC-2
        + This is a must have Feature
        + The Estimated effort is 6 hours for this feature
        + This is a functional Feature
        + If they do leave the items, they must stay in the cart. They can either go back to the checkout page or go to the main menu
      * Confirmation page T8SC-3
        + The priority is a must have
        + The estimated effort is 1 day
        + This is a functional feature
        + The Page will show their receipt. Will be able to click ok to exit receipt, cart will be empty and will not be able to go back on past screen. Once they Bought a book remove it from the Databases and include it in sales report
  + Admin
    - Make Admin T8EA-1
      * Give Customer admin T8SA-1
        + This Requirement is a must have feature
        + The estimated effort to implement of this feature is 1 day
        + This is a functional feature
        + Admins can grant customer accounts admin privileges. This allows customers to perform certain administrative tasks, such as managing other users, creating and editing groups, and configuring system settings.
      * Must make mock draft of the UI T8SA-2
        + This is a must have feature
        + The estimated effort to create mockups is 3 days
        + This Feature is non-functional
        + UI designer created mockups of the UI for a new sale reporting system and Website, collaborating with the product team to ensure usability and aesthetics.
    - Adjust Database T8EA-2
      * Admin can Adjust Inventory T8SA-3
        + This is a must have feature
        + The estimated effort to implement this feature is 2 days
        + This is a functional Feature
        + The admin can adjust inventory levels in the system. This includes adding new items, updating existing items, and deleting items.
      * Admin can run Sales Report T8SA-4
        + This is a must have feature
        + The estimated effort to implement this feature is 1 days
        + This feature is a functional feature
        + The administrator can generate a sales report that summarizes all sales data for a given period of time. The report can be generated in a variety of formats, including CSV
    - Register and Log In T8EA-3
      * Can’t Self Register T8SA-5
        + This is a must have feature
        + The estimated effort to implement this feature is 1 days
        + This is a non-functional feature
        + Admins cannot register themselves. This is a security feature to prevent unauthorized access to the admin dashboard.
      * Log In T8SA-6
        + This is a need to have feature
        + The estimated effort to implement this feature is 1 days
        + This is a functional feature
        + To create an admin account, another admin must use the "Add New User" feature. Then will be able to successfully log in
  + Database
    - Inventory Database T8ED-1
      * Inventory Item T8SD-1
        + This is a must have feature
        + The estimated effort to implement this feature is 6 Hours
        + This is non-functional
        + Each inventory item needs a name, picture, price (Must Be formatted with a dollars, commas, and must be stored as a Decimal), description and a add to cart button
      * Remove items from the Databases T8SD-2
        + This is a must have feature
        + The estimate effort is 1 day
        + This is a functional feature
        + Database administrator removed unneeded items from the database to free up storage space. remove Items/books that are sold out
    - Sales Report Database T8ED-2
      * Turn A Sales Report to a CSV T8SD-3
        + This is a must have feature
        + The estimated effort to implement this feature is 6 Hours
        + This is non-functional
        + The sales manager converted the sales report to a CSV file for the customer.
* Version 2
  + Future
    - Customer T8E-1
      * Items must have multiple pictures T8SC-1.
        + This is a want to have feature
        + Estimated Effort (no less than 1/4 day, no greater than 5 days)
        + Functional or Non-Functional (choose one)
        + Story description (must have a subject and a verb and be long enough to prevent ambiguity
      * Increase item count in shopping cart T8SC-2
        + This is a want to have feature
        + The estimated effort to implement this feature is 1 day
        + This is a Functional feature
        + Story description (must have a subject and a verb and be long enough to prevent ambiguity
      * Receipt must be emailed to them T8SC-3.
        + This is a want to have feature
        + The estimated effort to implement this feature is 1 day
        + This is a functional requirement
        + System must email receipt to customer after purchase, including order number, customer information, itemized list, and total price.
    - Admin T8EA-1
      * UI for making a customer into an admin T8SA-1.
        + This is a need to have feature
        + The estimated effort to implement this feature is 1 day
        + This is functional feature
        + A UI for making a customer into an admin would allow a current admin to promote a customer to an admin account. This would give the customer access to all admin features, such as managing users, products, and orders.
      * Click on sold item and see the receipt T8SA-2
        + This is a want to have feature
        + The estimated effort to implement this feature is 1 day
        + This is functional feature
        + allow admins to view the receipt for a sold item by clicking on the sold item in a order management system. This would be a useful feature for admins who need to quickly view the receipt for a sold item
      * Add new inventory with a UI page T8SA-3
        + This is a want to have feature
        + The estimated effort to implement this feature is 3 days
        + This is functional feature
        + Allow admins to add new inventory with a UI page to easily add name, description and pictures to inventory